Interactive Mental Health Risk Level Prediction Using Stacked Ensemble Methods and Explainable AI with Streamlit Interface

University of Hertfordshire

School of Physics, Engineering and Computer Science

INTERIM PROGRESS REPORT (IPR)

Advanced Computer Science Masters Project

Name: Ranan Barua

Student ID:23085795

Supervisor Name: Anish Saini

Submission Date: 31 October,2025

Table of Contents

1. Background Research and Literature Research	4

Introudction	4

Project Aim	4

Objectives	4

Research Question	5

Background Research	5

Literature Review and Critique of Existing Solutions	6

2. Summary of Progress to Date	7

Defining Requirements	7

Literature Review	7

Dataset Collection and Description	10

Data Preprocessing	11

Risk Metric Definition ( Target Column Creation)	11

Exploratory Data Analysis (EDA)	12

Initial Model Implementation and Evaluation	13

Imbalance Handling	14

Project Management and Challenges	15

3. Consideration of Ethical, Legal, Professional, and Social Issues	15

Ethical Considerations	16

Legal and Professional Compliance	16

Social Impact	16

4. Project Plan	17

Project Methodology	17

Project Scope and Risk Management	17

Task Completed, Remaining, and Deliverables	17

Quality Evaluation and Project Value	19

5. Level of the Project	19

Project Challenge and Relevance	19

Project Artefact and Innovation	20

Project Depth,Testing and Validation	20

6. References	21

7.Apeendix	23

Figures and Tables

Figure 1 : Mental Health Dataset	13

Figure 2 : Handling Missing Values	13

Figure 3 : Encoding of the Categorical Values	13

Figure 4:Creation of Risk Column	14

Figure 5: Variable distribution among categories	14

Figure 6: Day indoors vs Social Weakness	15

Figure 7: Mood Swing vs Coping Struggles	15

Figure 8:Gradient Boosting Implementation	16

Figure 9: Smote Implication	17

Figure 10: Data Distribution after Imbalance Handling	17

Figure 11: Gantt Chart for Project Management	21

Table 1 : Comparision of Models and Parameters of Related Research Papers	7

Table 2: Comparision of Initial Models	15

Table 3: Project Deliverables and Timeline	19

# 1. Background Research and Literature Research

## Introduction

The Interim Progress Report (IPR) details the foundational progresses that have been established of the Master’s project on Mental Health Risk Prediction. The project is highly driven by the essential premise that mental health is not merely an individual concern but on a larger scale a critical global imperative. Despite, the major attempts to educate individuals about mental health the problem remains significant as large numbers of individuals still doesn’t apprehend with drawbacks that come with mental health problems. The exigency is aggravated by the social stigma and anxiety around seeking treatment which eventually creates a barrier for the early diagnosis of the individuals. According to a report (S Evans-Lacko, 2018) from PMC only about 13.7% cases in lower income countries and 36.8% cases in high income countries received treatment for mental health. Therefore, the need for a non-clinical screening tool that uses modern machine learning algorithm to provide an accessible data driven solution is more a requisite and the project attempts to provide an equivalent solution.

## Project Aim

The principal purpose of the project is to investigate the impact and depth of various indicators of mental health, such as psychological and behavioural features (e.g., mood swings, coping struggles, growing stress) and demographic or lifestyle factors (e.g., location, age, day spent indoors) by focusing on feature importance using techniques such as Explainable A.I. methods. The project's goal is also to predict mental health risk levels (low, medium, high) among individuals from diverse backgrounds, utilizing infrequently used ensemble methods (CatBoost,LightGBM) in mental health study to assess their potential. An additional goal of the project is to build a Streamlit interface that provides users with an interactive platform, allowing them to grasp the model's insights and interpret the model's predictions.

## Objectives

Data Preprocessing and Target Integrity: To ensure the raw data is clean and is in a usable format for the algorithms to be trained on and to create a non-deterministic Target Column consisting of multiple Classes (Low, Medium, High Risk), implementing a structured logic ensuring models focus on the patterns instead of identifying the logic.

Imbalance Handling: To resolve the imbalance present in data classes, implement SMOTE (Synthetic Minority Over-sampling) techniques and alternative class balancing methods to ensure each class is focused upon and concentrated accordingly.

Advanced Model Optimization: To implement and evaluate, and fine-tune several advanced models (CatBoost, LightGBM, BRFC, and Stacked Ensembles) that are infrequent in the mental health analysis industry, with high possibilities of examining if they outperform the conventional models.

Scientific Discovery (Feature Importance): To utilize Explainable A.I. methods (SHAP values) to identify which features dominate the prediction of each of the models and rank them accordingly.

Performance Measurement and Evaluation: To conduct measurement of performance using metrics including Recall, Precision, and AUC, ensuring that the project meets the threshold, and also to compare the results with the previous similar studies.

Installation and Explanation: To develop a Streamlit Interface on the final selected model, demonstrating a real-time prediction and explaining the top features contributing to the prediction.

Documentation and Reporting: To complete and submit the required project documentation with the inclusion of IPR and FPR to ensure that all the methodologies and procedures are recorded professionally and academically.

## Research Questions

Mental Health is a multifaceted problem that is not influenced by a single contributor rather is shaped by both several behavioural and demographic features and understanding the indicators and their importance therefore is a necessity. The project investigates both the influence of the features to the prediction and tests the idea of the superiority of the advanced ensemble machine learning methods to predict mental health risk levels. The following research questions guide the investigation and persuade the project development

Main Research Question

Can advanced and alternative ensemble machine learning methods including stacked ensemble methods surpass the traditional methods predicting mental health risk levels effectively  and which features (behavioural and demographic) has the most contribution over those predictions?

The research question can be divided into the following sub-questions

- What is the individual contribution of each behavioural and demographic features to the prediction of mental health risk levels (None, Low, Medium, High) and how do they relate to the previous studies?

- Can individual boosting methods such as Catboost,LightGBM and stacking ensemble methods perform better than traditional models used in mental health studies like Logistic Regression, Random Forest and SVM etc.?

- How can XAI methods (SHAP values) interpret the influence of the contributing indicators to the mental health risk levels, and do they align with the prior studies?

- Can the non-clinical user-friendly screening tool for early diagnosis based on mental health reduce the social stigma and fear of clinical identification and increase the social awareness of the mental health problems?

## Background Research

The project is driven by the fundamental idea that mental health issues are not just an individual obstacle but also a global challenge, as poor mental health condition burdens someone from reaching their true potential, and the continuous lacking not only significantly decreases a person's confidence but can affect the surrounding personalities as well. An estimated amount of US$1 trillion per year is lost in productivity every year due to the presence of anxiety and depression in the workplace ((WHO), 2025).The situation gets worse when social stigma and fear around seeking help kick in and create a barrier for early diagnosis for individuals. Only around 9% of the people with depression globally receive appropriate treatment (HOPE, 2024).This generates the need for accessible screening tools that are non-clinical to ensure a person can grow confidence to seek mental health treatment.

The necessity for an early, accessible screening interface, has to face the challenge of dealing with  complexity of risk indicators. The risk for mental health-related scenarios is often caused by a combination of genetic, environmental, and psychiatric factors rather than a single cause. Therefore, any predictive model working on the mental health objectives needs to understand the importance of each determinant, including demographic (age, gender), behavioural (days spent indoors), and psychological (mood swings, coping struggles) indicators. Feature Importance, therefore, plays an influential role in these predictive machine learning models, which can be justified by the theoretical background, such as the Biopsychosocial model, which points out the interconnection between biological, psychological, and social determinants shaping a person's mental health status. By capturing how these interconnected indicators contribute to mental health risk level, the project attempts to develop an effective, explainable, and accurate model.

## Literature Review and Critique of Existing Solutions

One pattern that is consistent in the majority of the studies conducted on mental health based on machine learning is the reliance on binary classification. The studies of (Laijawala, et al., 2020) and (Retnaswamy, et al., 2025) successfully applied machine learning models to predict the outcome of mental health problems. However, their studies were limited to simple responses of Yes/No for the treatment of these conditions. The binary classification might be useful in the early assessment, but the approach oversimplifies the nature and range of mental health risk levels, which often are characterized in a continuous manner generally from low to high. The project builds on the multi-class target solution following the similar methodologies established by (Nagaraj, et al., 2023). This study established a Multi-Class Severity Index for mental health which is a more reliable approach to address the gap which present in the predictive models that only focus on binary outcomes.

The selection process of machine learning algorithms for this project is influenced by the previous achievements of handling complicated datasets efficiently by the ensemble methods in mental health prediction. Several studies have successfully proven the effectiveness of these ensemble methods, particularly Gradient Boosting Models (GBM), in predicting mental health outcomes. (Xin, et al., 2025) showed that XGBoost, a member of the Gradient Boosting family, outperformed the conventional algorithms when predicting outcomes like stress and depression. Therefore, the project plans to implement other advanced forms of the Gradient Boosting Algorithm, which include CatBoost and LightGBM, for their capability to handle large, complex datasets and deliver fast prediction efficiency.

In a study, (Chung & Teo, 2023) implemented a Voting Classifier ensemble model that was unsuccessful at beating the Gradient Boosting model when it comes to prediction accuracy. Therefore, an advanced Stacked Ensemble Model using hybrid learning could be an optimal solution, which is specifically designed to outperform the simple ensemble both in terms of precision and robustness, and the project plans to implement this methodology.

Practical Research and Resolving Technical Challenges

The initial complications of class imbalance are often avoided in predictive scenarios, and therefore, the model often exhibits poor performance even where a strong pattern exists within the variables for prediction. Although some models have class weight parameters, the parameter is not native to all the algorithms. To handle the class imbalance, the project plans to implement SMOTE (Synthetic Minority Oversampling Technique).

Many Algorithms have their own feature importance analysis method, but to implement on a global scale, Explainable AI (XAI) methods are really efficient, and the project plans to use SHAP values to interpret the model predictions. SHAP values break down the model’s prediction into individual features, ensuring transparency and interpretability.  At the same time, assuring that the model learns patterns, not logic, the target variable will be created using variables that don’t need the study of their impact on mental health risk levels. This will ensure the models trained on the dataset will focus on analysing symptoms and patterns rather the learning the internal logic behind the creation of the target variable.

# 2. Summary of Progress to Date

The Project has already accomplished the preliminary stages, including literature review, initial model implementation, dataset preparation, target column creation, and data imbalance handling, aligning with the project’s core objectives to predict mental health risk levels, along with providing a user interface to demonstrate interpretability.

## Defining Requirements

Prior to the implementation of initial stages, the project requirements were structured to ensure project’s development is done in a well-organized format. The functional requirements of the project were to establish a predictive system that can handle multiple features based majorly on behavioural, demographical and social data and provide three distinct risk levels of mental health predictions in the shape of -Low, Medium and High. Delivering Understandability and interpretability of the predictions through Explainable AI(XAI) was another crucial functional requirement of the project. The concentration of non-functional requirements was mainly on achieving high precision and accuracy than previous studies for the models that will be trained on the dataset. Simultaneously, the non-functional requirements need the models to be transparent and readable. In addition, Non-discriminatory and unbiased predictions even with imbalanced data was included too in the non-functional requirements. The goal of the requirements was to assure the project reaches its final stage with a concise approach and accessible outcomes, satisfying the need the of an accurate, explainable and user-friendly interface.

## Literature Review

A thorough, detailed review of 15 research papers relevant to my project field was conducted, concentrating on the machine learning algorithm and the hyperparameters that were used to achieve the outcome. The table summarising the findings was created to provide a strong foundation to back the decision of implementing advanced Gradient Boosting Techniques such as CatBoost and LightGBM. Additionally, the requirement of Explainable AI (XAI) methods was identified from the insights of the findings.

Table 1 : Comparision of Models and Parameters of Related Research Papers

| Title | Author | Dataset | Models Used | Best Model | Imbalance Handling | Best Model Results |
| --- | --- | --- | --- | --- | --- | --- |
| Mental Health Prediction using Data Mining: A Systematic Review | (Laijawala, et al., 2020) | OSMI Survey | Random Forest, Decision Tree, Logistical Regression, OneR, Naïve Bayes, NNge | Decision Tree | Not Explicitly Stated | Accuracy: 82.2% |
| Mental Health Prediction Models Using Machine Learning in Higher Education Institution | (Mutalib, et al., 2021) | Survey data from a higher educational Institute and DASS-21 and WHOQOL segments | Decision Tree, Neural Network (MLP), Support Vector Machine, Naïve Bayes, Logistic Regression | SVM (Depression) | Not Explicitly Stated | Accuracy: 88.15% |
| Machine learning-based analysis and prediction of factors influencing mental health among children and adolescents in Jiangsu Province | (Xin, et al., 2025) | Surveillance project based on Common diseases present among student in Jiangsu Province | Decision Tree, Naive Bayes, Random Forest, K-Nearest Neighbours, XGBoost | XGBoost(η=0.3, max_depth=6, nrounds=100, early_stopping_rounds=10, verbose=1) | Missing Categorical values were handled using ‘mice’ package | AUC: Depression (0.799) |
| Mental Health Treatment Prediction Using Machine Learning | (Retnaswamy, et al., 2025) | Survery Dataset from Kaggle | Logistic Regression, K-Nearest Neighbours, Random Forest | Random Forest | Not Explicitly Stated | Accuracy: 81.2% |
| Machine learning-based predictive modelling of mental health in Rwandan Youth | (Ndikumana, et al., 2025) | Rwanda Mental Health Survey (2018) | Logistic Regression, Support Vector Machine, Random Forest, Gradient Boosting | Random Forest(max_depth=10, min_samples_leaf=1, min_samples_split=2, n_estimators=200) | Data was a little imbalanced, but no method applied to handle it | Accuracy: 88.80% |
| Detection of child depression using machine learning methods | (Haque, et al., 2021) | Survey on Mental Health and Wellbeing on 2nd Australian Child and adolescent (2013-2014) | Random Forest, XGBoost, Decision Tree, Gaussian Naive Bayes | Random Forest | Oversampling and Class weight was applied to handle the imbalance | Accuracy: 95% |
| Mental Health Prediction using Machine Learning Models and Large Language Model | (Kamoji, et al., 2024) | A comprehensive survey (41000 samples) | SVM, Logistic Regression, Random Forest, Bagging, Ada-Boosting, Max Voting Technique (Ensemble) | Random Forest | Not Explicitly Stated | Accuracy: 99% |
| Comparative Analysis for Prediction and Classification of Mental Health Issues and Challenges Using Hybrid Learning Techniques | (Nagaraj, et al., 2023) | Available Dataset from Online | Random Forest, Support Vector Machine, K-Nearest Neighbour, Decision Tree, Deep Learning, Hybrid Ensemble models | Hybrid Ensemble models | Not Explicitly Stated | Result was not mentioned (Comparative Study) |
| Single classifier vs. ensemble machine learning approaches for mental health prediction | (Chung & Teo, 2023) | OSMI survey (2014) | Logistic Regression, Gradient Boosting, Neural Networks, KNN, SVM, Voting Classifier, Deep Neural Networks, Extreme Gradient Boosting | Gradient Boosting(Estimators=1000, learning rate=0.0001, max_depth=17, min_samples_split=10, min_samples_leaf=5, sub-sample=0.5, loss=exponential) | No method used to handle imbalance, but K-fold was mentioned to get better results | Accuracy: 88.80% |
| Comparative Analysis of Machine Learning Techniques for Mental Health Prediction | (Paul & Juliet, 2023) | Self-Reported Dataset | Logistic Regression, K-Nearest Neighbour, Decision Tree, Random Forest | Random Forest | Not Explicitly Stated but parameter tuning was performed | Accuracy: 81.00% |
| Review of Machine Learning Algorithms for Diagnosing Mental Illness | (Cho, et al., 2019) | Multiple Datasets from various studies | Support Vector Machines, Gradient Boosting, Random Forest, Naïve Bayes, K-Nearest Neighbours | Random Forest and SVM majorly | Not Explicitly Stated | Comparative study summarizing other literatures |
| Prediction of Depression via Supervised Learning Models: Performance Comparison and Analysis | (Sabouri, et al., 2023) | Depression dataset from Kaggle | K-Nearest Neighbour, Random Forest, Logistic Regression, Decision Tree, Support Vector Machine, Naive Bayes | Logistic Regression and SVM | SMOTE was used to handle Imbalanced data | Accuracy: 83.32% |
| A Model-Mediated Stacked Ensemble Approach for Depression Prediction Among Professionals | (Ahmmed, et al., 2025) | Depression based dataset from Kaggle in professionals | K-Nearest Neighbours, Support Vector Machine, Multi-Layer Perceptron, AdaBoost, Logistic Regression, Gradient Boosting, Naïve Bayes, Stacking Ensemble | Stacking Ensemble (Logistic Regression as the meta classifier) | Dataset was balanced | Accuracy: 98.75% |
| Machine-learning-based cost prediction models for inpatients with mental disorders in China | (Ma, et al., 2025). | Dataset made from 46 hospitals in Jinhua | Generalized Linear Regression, LASSO regression, Support Vector Regression, CART, XGBoost, Random Forest | Random Forest (max_depth=10, max_features=5, min_samples_leaf=3, n_estimators=45) | Logarithmic transformation Used to handle skew data |  |
| Multi-Class Adaptive Active Learning for Predicting Student Anxiety | (Almadhor, et al., 2024) | Student anxiety Dataset from Kaggle and a secondary dataset | K-Nearest Neighbours, Logistic Regression, XGBoost, Naive Bayes ,Random Forest, Decision Tree | Random Forest | Not explicitly stated | Accuracy: 83.00% on secondary dataset |

## Dataset Collection and Dataset Description

The dataset used in the project is from Bhavik Jikadara (Mental Health Dataset) which is available on Kaggle. The dataset was collected with the intention of exploring the mental health status of individuals from different professions of the society including ones without a traditional profession. The dataset consists of 292365 records and 17 features. The features include several factors which includes demographic (gender, occupation, country) behavioural (stress levels, coping struggles, mood swings, work interest) and social factor (family history, mental health history). The dataset also includes a column for the status of received mental health treatment for individuals. The diversity present in the dataset along with the diversity of features provides a strong foundation for the project goals and analysis.

Figure 1 : Mental Health Dataset

## Data Preprocessing

The dataset was pre-processed properly by first reducing the duplicates using the Pandas library. The process reduced the dataset size to 290051 records. Only the ‘self-employed’ column had null values, which were converted to ‘No’ to match the majority class and to prevent the loss of information. All categorical features were converted to numerical columns for the purpose of making the dataset more suitable for the machine learning algorithms. Ordinal Encoding, Binary Encoding, and One-Hot encoding were all implemented accordingly based on the feature structure. The process expanded the feature set to 53 columns.

Figure 2 : Handling Missing Values

Figure 3 : Encoding of the Categorical Values

## Risk Metric Definition (Target Column Creation)

The target column Risk Level was created in order to categorize individuals into distinct levels of risk of mental health problems which were derived from a few suitable sets of features. ‘Treatment’, ‘mood swings’, and ‘mental health history’ variables were used to derive a logic to create the new target column consisting of 160276 high, 112509 medium, and 17266 low classes, suggesting there is an imbalance that needs to handled.

Figure 4:Creation of Risk Column

## Exploratory Data Analysis (EDA)

Primary EDA was conducted using the popular Seaborn and Matplotlib libraries to grasp the feature distribution and initial correlations between features. Some small associations between a few features were observed, but nothing severe enough to conclude anything severe.

Figure 5: Variable distribution among categories

The visual shown in the earlier figure provides an initial detail of how each category of a few important features are distributed. When it comes to participants the number of male candidates majorly dominates the number of the female candidates. While the number of candidates that received the treatment and not are roughly the same. The distribution of features like ‘mood swings’, ‘growing stress’ and ‘mental health history’ are almost evenly balanced between their distinctive categories.

Figure 6: Day indoors vs Social Weakness

The above illustration demonstrates the relationship between social weakness and days spent indoors in a year. Although different categories for this feature have different distribution patterns all around them, any major pattern can’t be instantly observed to establish a solid relationship between these two features.

Figure 7: Mood Swing vs Coping Struggles

In the image preceding above we can see ‘Coping Struggles’ between all categories of Mood swing follows almost the similar pattern. Although these two features may be related in a logical sense but the dataset doesn’t demonstrate any solid evidence to conclude the statement.

## Initial Model Implementation and Evaluation

Random Forest, Gradient Boost and XGboost were implemented as initial prototype Models to later compare their results with advanced models from the same family, such as CatBoost and LightGBM. The simple models provide a starting point for the analysis of the more advanced machine learning implications. The following table shows the comparison of the three initial models that have been tested as a baseline for the future comparison with more advanced boosting algorithms.

Table 2: Comparision of Initial Models

| Model | Weighted Average F1-score | Low Risk Recall | Overall Accuracy |
| --- | --- | --- | --- |
| Random Forest | 0.73 | 0.89 | 73% |
| Gradient Boosting | 0.75 | 0.90 | 75% |
| XGBoost | 0.76 | 0.90 | 76% |

The image below is a demonstration of one of the Boosting (Gradient Boosting) models that were implemented

Figure 8:Gradient Boosting Implementation

## Imbalance Handling

Target Class Imbalance was handled properly using SMOTE to oversample the low minority class. An appropriate sampling strategy was implied, resulting in the low class increasing four times from the previous state, with 48344 samples. The method helps models to familiarize with the decision boundaries by generating samples representing more of the under-represented class rather than duplication of samples. Generating more sample of the minority class can alter the quality of the original data so to ensue purity only four times the samples numbers of minority class were generated.

Figure 9: Smote Implication

Figure 10: Data Distribution after Imbalance Handling

## Project Management and Challenges

The project is currently being conducted using a data-driven waterfall approach and agile methodology, allowing for work progression to flow based on immediate feedback. The Primary Challenges that the project initially faced was the class imbalance. The introduction of SMOTE generates significant noise, which does not generalize well for the test, especially in the case of AdaBoost. The project plans to switch from data-level resampling to an algorithm-based solution implementing CatBoost and LightGBM with their dedicated scale_pos_weight or class_weight parameters.

# 3. Consideration of Ethical, Legal, Professional, and Social Issues

In any form of research, especially one centred around mental health, using personal and sensitive data must address a variety of ethical, legal, professional, and social considerations before stepping forward. The project is mainly built upon the publicly available data, the ‘Mental Health Dataset’ by Bhavik Jikadara, which is accessible through Kaggle.

## Ethical Considerations

The data is anonymized and non-identifiable, ensuring the ethical risks are next to zero. However, to comply with the ethical standards, the requirement of data handling with transparency and without manipulation is necessary. Personal Identifiable Information (PII), which includes names, emails, and addresses, was not used in handling the dataset. Despite that, the dataset does work around sensitive data, such as ‘coping struggles’, ‘mental health history’, and ‘family history’. The project ensures these data and similar data are handled with utmost care to certain privacy and confidentiality in compliance with the chapter 2 of Data Protection Act 2018 (Government, 2018). The ethical considerations of algorithmic bias are still present as the dataset is imbalanced, resulting in the models being less accurate towards the underrepresented groups. The deployment of the project, therefore, might worsen the inequality by introducing bias in judging certain groups. To meet the ethical requirements fairness of the models must be examined at all costs. The project will also implement SMOTE and a data balancing strategy to mitigate the bias.

## Legal and Professional Compliance

The project is being conducted in accordance with relevant data protection laws, which include the UK’s General Data Protection Regulation (UK GDPR). The data doesn’t consist of any personal identifiers, and the project solely focuses on academic and non-commercial purposes. Privacy protection is the top priority of the project, and any measurements concluded in the project will ensure confidentiality, as none of the data will be processed beyond the scope of this project.

To meet the professional standards, the project will conform to the guidelines outlined by organizations such as the British Computer Society (BCS) principle 2 by only demonstrating the work that is within the professional competence and respecting honest criticism ((BCS), 2021) The project will try to abide by other necessary relevant codes of conduct (ACM code of professional conduct, DSA code of ethics) present in the data science field. The project will ensure that the full transparency of data is provided, results are presented fairly, and plagiarism is strictly avoided. Explainable AI (XAI) methods used in the model will try to make the model’s predictions more interpretable in order to build trust and confidence amongst users.

## Social Impact

The main objective of the project is to provide a system that is accurate in predicting and is respectful towards all groups of personalities. A successful implication has the possibility to improve accessibility, address the global treatment gap, and provide a screening tool that is cost-effective. The project will ensure that any discriminatory practices are avoided by adhering to Equality Act 2010 (Government, 2010). This will be achieved by regular checking to make certain predictions are not skewed by irrelevant features. The final project will be a supporting tool that will enable people to understand their mental health risk without judgment and will encourage them to seek a diagnosis in a safe manner. The project will enable Explainable AI (SHAP values) methods to establish trust among diverse users, ensuring they are not marginalised by the predictions. Overall, the deployment of the project can have significant social value by breaking the psychological barriers and reducing stigma towards the early mental health diagnosis.

# 4. Project Plan

## Project Methodology

The project is currently utilising a hybrid waterfall-agile methodology to achieve both the final goal and objectives at each stage. The initial stages (project selection, data collection, project proposal submission, data preprocessing, exploratory data analysis) were phrased by the waterfall strategy and were conducted in sequence. The next phases (model development, model testing, model evaluation) will be conducted using an agile strategy, dividing the workload into sprints and gaining continuous improvement based on testing results and feedback during each sprint.

## Project Scope and Risk Management

The project’s scope to create a multi-level mental health prediction system is fixed to deliver the final deliverables promptly, adhering to the academic requirement. However, the project is still flexible for adjustments based on the model’s performance and insights gained from data analysis. The project is organized to deliver a few timely objectives at each stage, better detailed in the Gantt chart below. The main resources of the project are generally technological, which include the resources for conducting model training, such as Python, Jupyter Notebooks, and a proper model training environment etc. Other resources include computing hardware, relevant literatures for investigation, and guidance from the tutors and supervisors. To be up to date with both version control and timeline management and development toll like Github will also be utilized. The project’s current risk management strategy is focused on adjusting to an alternative solution (switching to model model-based parameter to handle imbalance to avoid the flaws of SMOTE) allows the project to reach goals without wasting time.

## Task Completed, Remaining, and Deliverables

The project has completed all the fundamental and initial tasks and is now stepping towards the advanced model optimization and final submission.

Table 3: Project Deliverables and Timeline

| Description | Status | Completion Date | Deliverables |
| --- | --- | --- | --- |
| Initial Project Idea Submission | Done | Oct 10, 2025 | Initial Project Idea Quiz |
| Detailed Project Proposal Submission | Done | Oct 10, 2025 | Detailed Project Proposal Form Submission |
| Data Collection and Initial Literature Review | Done | Oct 8, 2025 | Research Paper Table |
| Data Cleaning and Preprocessing | Done | Oct 9, 2025 | Cleaned Dataset |
| Feature Encoding | Done | Oct 13, 2025 | Encoded Dataset ready for model training |
| Expletory Data Analysis (EDA) and Target Variable Creation | Done | Oct 14, 2025 | Key Visualizations to understand relationships between variables |
| Baseline Model Training and Evaluation (RF/Adaboost) | Done | Oct 20, 2025 | Baseline model report |
| Implement and Tuning CatBoost | To Do | Oct 31,2025 | Optimised CatBoost model with classification report |
| Implementing and Tuning LightGBM | To Do | Nov 7,2025 | Optimised LightGBM model with classfication |
| Final Model Selection and Architecture Documentaion | To Do | Nov 10,2025 | Final Model selection through stacking ensemble and classification report |
| Explainable AI analysis | To Do | Nov 14,2025 | XAI visualization and interpretability report |
| Streamlit Interface Creation and Integration | To Do | Nov 28,2025 | A Deployable interactive interface |
| Drafting Final Report and Review | To Do | Dec 1,2025 | Draft FPR submission |
| Final Report and Submission | To Do | Dec 8,2025 | Final FPR submission |
| Refining the overall Project and Adjustments | To Do | Dec 27,2025 | Adjusted and refined Project showcase |
| Presentation Demonstration | To Do | Jan 16,2026 | Demonstration materials |

The following Gantt chart will visually demonstrate the project timeline mentioned above which integrates waterfall methodology with agile modelling and reporting sprints.

Figure 11: Gantt Chart for Project Management

## Quality Evaluation and Project Value

The performance of the project will be evaluated through metrics such as accuracy, precision, recall, and F1-score. The interpretability will be achieved by both model’s built-in feature importance and SHAP values, ensuring clarity. User experience will be measured through regular usability testing of the Streamlit Interface, ensuring the users have ease in interacting with the platform. Cross-validation and regular Supervisor feedback will ensure the project’s robustness, and class imbalance will be addressed through both SMOTE and in-built algorithmic features. The progress of the project will be monitored through Gantt chart and GitHub commits to ensure that the progress is in sync with the timeline. The project value will be assessed through the practical implications of the mental health predictions and the academic contribution in applying machine learning in mental health research with explainable AI.

# 5. Level of the Project

## Project Challenge and Relevance

The project addresses the complexity of the challenge that naturally arises when using machine learning to predict mental health risk levels. The challenge is complex but highly relevant as mental health analysis has both high societal and scientific significance. Handling Mental health prediction requires working with multidimensional psychological and behavioural data that automatically involves noise, class imbalance, and little to minimal correlations. From an academic point of view, the task is appropriate for an MSc-level project as the successful implementation requires not only accurate model training but also proper evaluation, interpretability, and user-friendly interface development before deployment. The challenge becomes more complicated as the creation of the distinctive multi-class target column needs a reliable classification logic that still allows for the interpretation of the feature contributions. The project is heavily relevant as it not only aligns with my career goals in data science and analytics but the project also integrates algorithmic complexity with real-life applications, assessing a critical societal complexity in the shape of dealing with mental health risk.

## Project Artefact and Innovation

The artefact that the project is developing involves creating a predictive machine learning model that has the classification ability to distinguish between low, medium and high-risk categories, focusing upon mental health-based indicators present in the dataset. The project will primarily utilise higher members of the boosting algorithm family, such as CatBoost and LightGBM, to deal with complex, highly complex, and imbalanced datasets and still provide accurate and precise predictions. In Addition, the model will introduce an interactive Streamlit-based interface, ensuring accessibility for users who find non-clinical early diagnosis superior, and will enable them to use and interpret real-time mental health predictions. The project diverges from other existing traditional solutions for mental health predictions with the introduction of a stacked ensemble method to aggregate the strong features of each boosting algorithm along with integrating model interpretable tools such as Explainable AI (SHAP values), creating a more transparent user user-friendly tool which is often ignored by the existing non-transparent binary prediction models. The incorporation of advanced machine learning algorithms with a user-centric interface design promotes accessibility, fair assessment, and user empowerment.

## Project Depth, Testing and Validation

The project achieves more depth by going beyond the simple classification through the investigation of complex relationships between psychological, demographic, and behavioural features, demonstrating a combination of theoretical and practical dimensions as the Biopsychosocial model links biological, psychological, and social indicators in assessing mental health. Strict testing and validation are embedded in the project continuity, as cross-validation will ensure the model generalizes well, and evaluation metrics such as precision, recall, and F1-score will deal with the measurement of performance across all risk levels, including underrepresented classes. This aggregation of theory-practical hybrid design illustrates the project has a comprehensive and scholarly approach required for a master's project.

## Project Methodology Justification

Finally, the choice of methodologies and the models can be clearly justified as Catboost and LightGBM are designed to handle large nonlinear datasets, even with the presence of imbalance, which other conventional prototype models often fail to do. At the same time stacked ensemble method combines the strengths of each model to achieve reliability. The choice of SHAP value was made due to its superiority to other feature importance methods, as it is not only accurate, precise, but can also provide both local and global explanation of a model’s prediction based on individual feature importance.

Therefore, the project exhibits MSc-level depth, engagement, and rigor by tackling a real-world global problem with advanced machine learning algorithms for prediction, interpretable outputs for understanding, and a user-friendly interface to achieve accessibility.

# 6. References

(BCS), B. C. S., 2021. BCS Code of Conduct. [Online] 
Available at: https://www.bcs.org/membership-and-registrations/become-a-member/bcs-code-of-conduct/
[Accessed 30 10 2025].

(WHO), W. H. O., 2025. Over a billion people living with mental health conditions – services require urgent scale-up. [Online] 
Available at: https://www.who.int/news/item/02-09-2025-over-a-billion-people-living-with-mental-health-conditions-services-require-urgent-scale-up
[Accessed October 2025].

Ahmmed, M. M. et al., 2025. A Model-Mediated Stacked Ensemble Approach for Depression Prediction Among Professionals. arXiv preprint.

Almadhor, A. et al., 2024. Multi-Class Adaptive Active Learning for Predicting Student Anxiety. IEEE Access, Volume 12.

Cho, G. et al., 2019. Review of Machine Learning Algorithms for Diagnosing Mental Illness. Psychiatry Investigation, 16(4), pp. 262-269.

Chung, J. & Teo, J., 2023. Single classifier vs. ensemble machine learning approaches for mental health prediction. Brain Informatics, Volume 10.

Government, U., 2010. Equality Act 2010. [Online] 
Available at: https://www.legislation.gov.uk/ukpga/2010/15/contents
[Accessed 30 October 2025].

Government, U., 2018. Data Protection Act 2018. [Online] 
Available at: https://www.legislation.gov.uk/ukpga/2018/12/part/3/chapter/2
[Accessed 30 October 2025].

Haque, U. M., Kabir, E. & Khanam, R., 2021. Detection of child depression using machine learning methods. PLOS ONE, Volume 16.

HOPE, P., 2024. The Global Mental Health Crisis: 10 Numbers to Note. [Online] 
Available at: https://www.projecthope.org/news-stories/story/the-global-mental-health-crisis-10-numbers-to-note/
[Accessed October 2025].

Kamoji, S. et al., 2024. Mental Health Prediction using Machine Learning Models and Large Language Model. 2024 Second International Conference on Inventive Computing and Informatics (ICICI).

Laijawala, V., Jatta, H., Aachaliya, A. & Pinjarkar, V., 2020. Mental Health Prediction using Data Mining: A Systematic Review. pp. 1-4.

Ma, Y. et al., 2025. Machine-learning-based cost prediction models for inpatients with mental disorders in China. BMC Psychiatry, Volume 25, p. 33.

Mutalib, S., Shafiee, N. S. M. & Abdul-Rahman, S., 2021. Mental Health Prediction Models Using Machine Learning in Higher Education Institution. Turkish Journal of Computer and Mathematics Education (TURCOMAT), 12(5), pp. 1782-1792.

Nagaraj, P. et al., 2023. Comparative Analysis for Prediction and Classification of Mental Health Issues and Challenges Using Hybrid Learning Techniques. 2023 International Conference on Computer Communication and Informatics (ICCCI).

Ndikumana, F. et al., 2025. Machine learning-based predictive modelling of mental health in Rwandan Youth. Scientific Reports, Volume 15, p. 16032.

Paul, N. E. & Juliet, S., 2023. Comparative Analysis of Machine Learning Techniques for Mental Health Prediction. 2023 8th International Conference on Communication and Electronics Systems (ICCES).

Retnaswamy, C., Muthu, A. B. A., Duraipandi, B. & Manickam, R., 2025. Mental Health Treatment Prediction Using Machine Learning. Biomedical & Pharmacology Journal, 18(3), pp. 1925-1937.

S Evans-Lacko, S. A.-G. A.-H. ,. A. B., 2018. Socio-economic variations in the mental health treatment gap for people with anxiety, mood, and substance use disorders: results from the WHO World Mental Health (WMH) surveys. [Online] 
Available at: https://pmc.ncbi.nlm.nih.gov/articles/PMC6878971/

Sabouri, Z. et al., 2023. Prediction of Depression via Supervised Learning Models: Performance Comparison and Analysis. International Journal of Online and Biomedical Engineering (iJOE), 19(9), pp. 93-107.

Xin, Y. et al., 2025. Machine learning-based analysis and prediction of factors influencing mental health among children and adolescents in Jiangsu Province. Child and Adolescent Psychiatry and Mental Health, Volume 19, p. 100.

# 7. Appendices

Appendix 1: Data Acquisition and Data Preprocessing

Checking for Null Values in each feature

data.isnull().sum()

Handling and Checking the NAN values of the self-employed Column

data['self_employed'].value_counts(dropna=False)

Filling the NaN value with the majority Class

data['self_employed']=data['self_employed'].fillna('No')
data['self_employed'].value_counts(dropna=False)

Ensuring Each Feature is ready for the Model Training

data.isnull().sum()

Removing duplicate values to reduce data redundancy

data = data.drop_duplicates()

print(data.duplicated().any())

Encoding the categorical values properly as a prerequisite of the model training

from sklearn.preprocessing import LabelEncoder

binary_cols=['Gender','self_employed','family_history','treatment','Coping_Struggles']

for col in binary_cols:

data[col]=LabelEncoder().fit_transform(data[col])

data['Days_Indoors']= data['Days_Indoors'].map({'Go out Every day': 0, '1-14 days': 1, '15-30 days': 2, '31-60 days': 3, 'More than 2 months': 4})

data['Growing_Stress'] = data['Growing_Stress'].map({'No': 0, 'Maybe': 1, 'Yes': 2})

data['Changes_Habits'] = data['Changes_Habits'].map({'No': 0, 'Maybe': 1, 'Yes': 2})

data['Mental_Health_History'] = data['Mental_Health_History'].map({'No': 0, 'Maybe': 1, 'Yes': 2})

data['Mood_Swings'] = data['Mood_Swings'].map({'Low': 0, 'Medium': 1, 'High': 2})

data['Work_Interest'] = data['Work_Interest'].map({'No': 0, 'Maybe': 1, 'Yes': 2})

data['Social_Weakness'] = data['Social_Weakness'].map({'No': 0, 'Maybe': 1, 'Yes': 2})

data['mental_health_interview'] = data['mental_health_interview'].map({'No': 0, 'Maybe': 1, 'Yes': 2})

data['care_options'] = data['care_options'].map({'No': 0, 'Maybe': 1, 'Yes': 2, 'Not sure': 1})

data = pd.get_dummies(data, columns=['Country', 'Occupation'], drop_first=True)

Dropping the TimeStamp column as it provides no contribution in the model training

data=data.drop(columns=['Timestamp'])

Appendix 2: Multi-Class Target Definition and Imbalance Handling

Defining the Risk_Level column with Appropriate Logic

def define_risk(row):

if (row['treatment'] == 'Yes' or

(row['Mental_Health_History'] == 'Yes' and row['Mood_Swings'] == 'High')):

return 'High'

if (row['treatment'] == 'No' and

row['Mental_Health_History'] == 'No' and

row['Mood_Swings'] == 'Low'):

return 'Low'

return 'Medium'

data['Risk_Level'] = data.apply(define_risk, axis=1)

print(data['Risk_Level'].value_counts())

Handling the Imbalance during Model Training

majority_count = y_train.value_counts()['High']

low_count = y_train.value_counts()['Low']

medium_count = y_train.value_counts()['Medium']

sampling_strategy = {

'Low': low_count * 4,

'Medium': max(500, y_train.value_counts()['Medium'] * 2)

}

smote = SMOTE(sampling_strategy=sampling_strategy, random_state=42)

Appendix 3: Benchmark Model Training and Evaluation

Training the Random Forest as the first Initial Conventional Model to set as benchmark model for comparison

import pandas as pd

from sklearn.model_selection import train_test_split

from sklearn.ensemble import RandomForestClassifier

from sklearn.metrics import classification_report, confusion_matrix

from imblearn.over_sampling import SMOTE

X = data.drop(columns=['Risk_Level', 'treatment', 'Mental_Health_History', 'Mood_Swings'])

y = data['Risk_Level']

X_train, X_test, y_train, y_test = train_test_split(X, y, test_size=0.3, random_state=42, stratify=y)

majority_count = y_train.value_counts()['High']

low_count = y_train.value_counts()['Low']

medium_count = y_train.value_counts()['Medium']

sampling_strategy = {

'Low': low_count * 4,

'Medium': max(500, y_train.value_counts()['Medium'] * 2)

}

smote = SMOTE(sampling_strategy=sampling_strategy, random_state=42)

X_res, y_res = smote.fit_resample(X_train, y_train)

print("Original training distribution:\n", y_train.value_counts())

print("Resampled training distribution:\n", y_res.value_counts())

rf_model = RandomForestClassifier(n_estimators=100,max_depth=15,random_state=42,class_weight='balanced')

rf_model.fit(X_res, y_res)

y_pred = rf_model.predict(X_test)

print("Classification Report:\n", classification_report(y_test, y_pred))

print("Confusion Matrix:\n", confusion_matrix(y_test, y_pred))

Training the Gradient Boost as the first Initial Boosting Model to as a benchmark Model for Comparison

from sklearn.ensemble import GradientBoostingClassifier

from imblearn.over_sampling import SMOTE

from sklearn.model_selection import train_test_split

from sklearn.metrics import classification_report, confusion_matrix

X = data.drop(columns=['Risk_Level', 'treatment', 'Mental_Health_History', 'Mood_Swings'])

y = data['Risk_Level']

X_train, X_test, y_train, y_test = train_test_split(X, y, test_size=0.3, random_state=42, stratify=y)

majority_count = y_train.value_counts()['High']

low_count = y_train.value_counts()['Low']

medium_count = y_train.value_counts()['Medium']

sampling_strategy = {

'Low': low_count * 4,

'Medium': majority_count,

}

smote = SMOTE(sampling_strategy=sampling_strategy, random_state=42)

X_res, y_res = smote.fit_resample(X_train, y_train)

print("Original training distribution:\n", y_train.value_counts())

print("Resampled training distribution:\n", y_res.value_counts())

gb_model = GradientBoostingClassifier(n_estimators=200, max_depth=8, learning_rate=0.1, random_state=42)

gb_model.fit(X_res, y_res)

y_pred = gb_model.predict(X_test)

print("\n--- Gradient Boosting Classification Report ---\n", classification_report(y_test, y_pred))

print("Gradient Boosting Confusion Matrix:\n", confusion_matrix(y_test, y_pred))

Training XGBoost as the first Initial Advanced Ensemble Method to Compare with CatBoost and LightGBM

def define_risk(row):

if (row['treatment'] == 1 or

(row['Mental_Health_History'] == 2 and row['Mood_Swings'] == 2)):

return 'High'

if (row['treatment'] == 0 and

row['Mental_Health_History'] == 0 and

row['Mood_Swings'] == 0):

return 'Low

return 'Medium'

bool_cols = data.select_dtypes('bool').columns

data[bool_cols] = data[bool_cols].astype(int)

X = data.drop(columns=['Risk_Level', 'treatment', 'Mental_Health_History', 'Mood_Swings'])

y = data['Risk_Level']

X_train, X_test, y_train, y_test = train_test_split(X, y, test_size=0.3, random_state=42, stratify=y)

majority_count = y_train.value_counts()['High']

low_count = y_train.value_counts()['Low']

sampling_strategy = {

'Low': low_count * 4,

'Medium': majority_count,

'High': majority_count

}

smote = SMOTE(sampling_strategy=sampling_strategy, random_state=42)

X_res, y_res = smote.fit_resample(X_train, y_train)

print("Original training distribution:\n", y_train.value_counts())

print("Resampled training distribution:\n", y_res.value_counts())

label_map = {'Low': 0, 'Medium': 1, 'High': 2}

y_train_xgb = y_res.map(label_map)

y_test_xgb = y_test.map(label_map)

xgb_model = xgb.XGBClassifier(

objective='multi:softmax',

num_class=3,

n_estimators=200,

max_depth=10,

learning_rate=0.05,

eval_metric='merror',

use_label_encoder=False,

random_state=42,

n_jobs=-1

)

print("\nFitting XGBoost Model on SMOTE Resampled Data...")

xgb_model.fit(X_res, y_train_xgb)

y_pred_xgb_int = xgb_model.predict(X_test)

reverse_label_map = {0: 'Low', 1: 'Medium', 2: 'High'}

y_pred_xgb = pd.Series(y_pred_xgb_int).map(reverse_label_map)

print("\n--- XGBoost Classification Report (SMOTE Baseline) ---\n", classification_report(y_test, y_pred_xgb))

print("XGBoost Confusion Matrix:\n", confusion_matrix(y_test, y_pred_xgb))